Job Application Tracker

Project Development Plan & Roadmap

Project Version: 1.0 → 2.0
Development Status: Active

1. Development Approach

The project will be developed incrementally.

Instead of attempting to build the entire application at once, development will happen in small stages.

Each stage will follow:

Plan

↓

Build

↓

Test

↓

Fix

↓

Document

↓

Move to next feature

This approach reduces errors and makes it easier to understand the system as it grows.

2. Current Project Status

The following Version 1 functionality has been implemented:

- SQLite database

- job_applications table

- Add application

- View applications

- Search by company

- Update status

- Delete application

- Required-field validation

- Status validation

- Date validation

- Application ID validation

- Error handling

- Database persistence

- Basic testing

The application currently operates through a command-line interface.

3. Phase 1 — Foundation

Goal

Create a working application with persistent database storage.

Tasks

- Create project folder

- Create Python application

- Connect SQLite database

- Create database table

- Define database fields

- Create database functions

- Create application menu

Status

Complete

4. Phase 2 — CRUD Functionality

Goal

Implement the fundamental database operations.

Tasks

- Create applications

- Read applications

- Update application status

- Delete applications

- Search applications

Status

Complete

5. Phase 3 — Validation & Error Handling

Goal

Prevent invalid information from entering the system and prevent crashes.

Tasks

- Validate company name

- Validate job title

- Validate status

- Validate date

- Validate job description

- Validate numeric application IDs

- Handle non-existent IDs

- Handle invalid menu options

- Handle ValueError

- Test invalid input

Status

Complete

6. Phase 4 — Version 1 Testing

Goal

Verify that all Version 1 requirements work correctly.

Tasks

- Test Add

- Test View

- Test Search

- Test Update

- Test Delete

- Test invalid input

- Test database persistence

- Test menu loop

- Complete remaining unverified test cases

- Perform final regression test

Status

Nearly Complete

7. Phase 5 — Code Quality

Goal

Improve the quality and maintainability of the existing code before adding major functionality.

Tasks

- Review functions

- Improve code formatting

- Remove unnecessary repetition

- Improve variable naming where necessary

- Add useful comments/docstrings

- Improve database connection handling

- Review error handling

- Separate configuration/constants

- Review SQL queries

Status

Next Development Phase

8. Phase 6 — Automated Testing

Goal

Move beyond manual testing and introduce automated software testing.

Planned technologies

Python's testing tools, initially:

unittest

Potentially later:

pytest

Planned tests

- Test adding an application

- Test retrieving applications

- Test searching

- Test updating

- Test deleting

- Test invalid statuses

- Test invalid dates

- Test missing information

- Test non-existent records

Status

Not Started

9. Phase 7 — Improve the Data Model

Goal

Expand the information that can be stored about an application based on actual user needs.

Potential fields:

application_id

company_name

job_title

status

date_applied

job_description

job_url

salary

location

application_deadline

interview_date

notes

These should only be added after deciding that they provide useful functionality.

Status

Future

10. Phase 8 — Application Tracking Features

Goal

Make the tracker more useful for an actual job search.

Potential features:

Application priority

Examples:

High

Medium

Low

Interview tracking

Record:

- Interview date

- Interview type

- Interview notes

- Interview outcome

Follow-ups

Record:

- Follow-up date

- Follow-up notes

- Follow-up status

Notes

Allow additional notes about an application.

Status history

Instead of only storing the current status, eventually record status changes.

For example:

Applied

↓

Interview

↓

Offer

Status

Future

11. Phase 9 — Statistics & Dashboard

Goal

Turn stored application data into useful information.

Potential statistics:

Total Applications: 35

Applied: 20

Interviews: 8

Offers: 3

Rejected: 4

Potential calculations:

- Interview rate

- Offer rate

- Applications per week

- Applications per company

- Applications by status

Eventually this information could be displayed visually.

Status

Future

12. Phase 10 — REST API

Goal

Convert the application into a backend service that other software can communicate with.

A Python framework such as Flask could be introduced.

Possible endpoints:

GET    /applications

GET    /applications/<id>

POST   /applications

PUT    /applications/<id>

DELETE /applications/<id>

GET    /applications/search

Architecture:

Client

↓

HTTP Request

↓

Flask API

↓

Python Application Logic

↓

SQLite / Database

↓

HTTP Response

↓

Client

Status

Future

13. Phase 11 — Web Frontend

Goal

Replace the command-line interface with a user-friendly web interface.

Potential technologies:

HTML

CSS

JavaScript

The frontend would communicate with the backend API.

Architecture:

┌──────────────┐

│   Frontend   │

│ HTML/CSS/JS  │

└──────┬───────┘

│

HTTP/API

│

▼

┌──────────────┐

│   Backend    │

│    Flask     │

└──────┬───────┘

│

▼

┌──────────────┐

│   Database   │

│    SQLite    │

└──────────────┘

Status

Future

14. Phase 12 — Authentication

If the application eventually supports multiple users, authentication can be introduced.

Potential functionality:

- Registration

- Login

- Logout

- Password hashing

- User sessions

- User-specific applications

The database would then need a user structure.

For example:

users

│

└── job_applications

Status

Future

15. Phase 13 — Production Database

SQLite is appropriate for the current project.

If the application becomes a multi-user web application, a database such as PostgreSQL could eventually replace or supplement SQLite.

Potential architecture:

Frontend

↓

API

↓

Backend

↓

PostgreSQL

Status

Future

16. Phase 14 — Deployment

Once the web application is stable, it could eventually be deployed online.

Possible deployment requirements:

- Production configuration

- Environment variables

- Secure database credentials

- HTTPS

- Logging

- Error monitoring

- Database backups

Status

Future

17. Phase 15 — Portfolio Preparation

The project should eventually be prepared for presentation to employers.

GitHub

The repository should contain:

job-application-tracker/

│

├── app.py

├── database.py

├── tests/

├── README.md

├── requirements.txt

└── docs/

README

The README should explain:

- What the project does

- Why it was created

- Technologies used

- Features

- How to install it

- How to run it

- How to use it

- Database structure

- Testing

- Future improvements

Portfolio description

The final project can demonstrate experience with:

- Python

- SQLite

- SQL

- CRUD

- Input validation

- Error handling

- Database design

- API development

- Git/GitHub

- Testing

- Software architecture

18. Recommended Development Order

The project should not jump directly from the current CLI application to a complicated full-stack system.

Recommended order:

CURRENT

↓

Code Quality

↓

Automated Testing

↓

Improve Data Model

↓

Additional Tracking Features

↓

Statistics

↓

REST API

↓

Web Frontend

↓

Authentication

↓

Production Database

↓

Deployment

↓

Portfolio Project

19. Version Planning

Version 1.0 — CLI Tracker

Goal: Working application.

Features:

- CRUD

- Search

- Validation

- SQLite

- CLI

Status: Nearly complete

Version 1.1 — Improved Tracker

Goal: Improve quality.

Potential features:

- Automated tests

- Better code structure

- Better error handling

- Additional application information

Status: Planned

Version 2.0 — Advanced Tracker

Goal: Build a more realistic application.

Potential features:

- Interview tracking

- Follow-ups

- Notes

- Statistics

- Dashboard

Status: Planned

Version 3.0 — Full-Stack Tracker

Goal: Turn the project into a portfolio-level web application.

Potential features:

- Flask backend

- REST API

- HTML/CSS/JavaScript frontend

- Authentication

- PostgreSQL

- Deployment

Status: Future

20. Definition of Done

A feature should not be considered complete simply because the code runs.

A feature is considered Done when:

- Requirement is defined.

- Code is implemented.

- Valid input is tested.

- Invalid input is tested.

- Edge cases are considered.

- Errors are handled.

- Existing features still work.

- Documentation is updated.

This creates a repeatable development process.

21. Current Next Steps

The immediate development sequence is:

Step 1

Finish the remaining Version 1 tests.

Step 2

Review and clean the Python code.

Step 3

Introduce automated tests.

Step 4

Improve the database structure only where there is a real requirement.

Step 5

Add useful job-tracking functionality.

Step 6

Build the API.

Step 7

Build the web frontend.

Step 8

Prepare the finished application for GitHub and your portfolio.

22. Project Status Summary

| Phase | Status |
| --- | --- |
| Requirements | Complete |
| Database Design | Complete |
| Architecture | Complete |
| CRUD | Complete |
| Validation | Complete |
| Manual Testing | Nearly Complete |
| Code Quality | Next |
| Automated Testing | Planned |
| Advanced Features | Future |
| REST API | Future |
| Frontend | Future |
| Authentication | Future |
| Deployment | Future |
| Portfolio Preparation | Future |

23. Development Principle

The project will be developed according to the principle:

Build small → test → understand → improve → expand.

The objective is not simply to make the application bigger.

The objective is to progressively turn a simple working program into a well-designed software system while understanding the engineering decisions behind each stage.